# Wazuh 4.14.2 to 4.14.6 Upgrade After Action Report

Environment: Ubuntu 24.04.1 All-in-One Wazuh Server
Host: WAZUH (10.192.30.95)
Author: Kevin

## Executive Summary

The upgrade from Wazuh 4.14.2 to 4.14.6 completed successfully. The original issue was not a failed indexer installation but a startup timing problem where the Wazuh Manager and Dashboard attempted to start before the Indexer was fully initialized. Custom systemd dependency overrides were implemented, the platform was reboot tested multiple times, and the upgrade completed successfully with all services operational.

## Observations

Initial indexer failures were caused by service startup timeout rather than data corruption.

Dashboard generated repeated OpenSearch connection errors because the indexer was not yet accepting connections.

The recovery sequence of Indexer → Manager → Dashboard restored the platform correctly.

systemd dependency overrides eliminated the startup race condition.

Multiple reboot tests confirmed reliable startup.

The Wazuh indexer-security-init script initially timed out while waiting for cluster initialization but completed successfully once the cluster reached GREEN.

All central components upgraded successfully to version 4.14.6.

Observed Java SecurityManager warnings are expected from OpenSearch and are not upgrade failures.

Indexer memory usage decreased significantly after the upgrade.

## Recommended Operational Startup Sequence

Start Wazuh Indexer.

Wait until cluster health is GREEN or YELLOW.

Start Wazuh Manager.

Start Wazuh Dashboard.

Verify Filebeat and agent connectivity.

## Recommended Cluster Health Wait Script

until curl -sk -u admin https://localhost:9200/_cluster/health | grep -q '"status":"green"\|"status":"yellow"'
do
    echo "Waiting for Wazuh Indexer..."
    sleep 10
done

## Final Validation

All services active and enabled.

Cluster health GREEN.

All agents connected (except intentionally removed agent).

Dashboard accessible.

Manager, Indexer, Dashboard and Filebeat operational.

All components report version 4.14.6.

## Documentation - systemd override.conf Files

### Purpose

These override files ensure proper startup ordering so dependent services do not start before the Wazuh Indexer is fully operational. This prevents dashboard connection failures and reduces false service failures after reboot.

### Manager Override

File:

/etc/systemd/system/wazuh-manager.service.d/override.conf

Contents:

[Unit]
Requires=wazuh-indexer.service
After=wazuh-indexer.service

[Service]
TimeoutStartSec=300

Requires forces the Manager to require the Indexer. After guarantees the Indexer starts first. TimeoutStartSec extends startup time to allow the Indexer to finish initialization.

### Dashboard Override

File:

/etc/systemd/system/wazuh-dashboard.service.d/override.conf

Contents:

[Unit]
Requires=wazuh-indexer.service wazuh-manager.service
After=wazuh-indexer.service wazuh-manager.service

The Dashboard will not start until both the Indexer and Manager are running, preventing repeated OpenSearch connection errors during boot.

### Deployment Procedure

Create the override file using 'sudo systemctl edit <service>'.

Paste the override contents.

Save and exit.

Run 'sudo systemctl daemon-reload'.

Reboot and verify all services start in the correct order.

### Benefits

Reliable unattended reboot.

Reduced startup race conditions.

Cleaner dashboard logs.

Improved operational stability.

Recommended baseline configuration for this lab.